# Solid Microservices Prototype Specification
## Introduction
This document outlines the implementation plan for a modular microservices-based prototype system hosted locally on a Mac. The system includes a Solid-compliant Personal Data Store (PDS), services for issuing and verifying Verifiable Credentials (VCs), a user interface for WebID-based authentication and credential management, and integration with an existing MERN stack benefit application.
Define and implement a strategy to deliver these services incrementally in a modular fashion. Every service build should have no knowledge of internals of other services and should only communicet via well defined API. Create the parent folder and sub folders as modules and push to git. The parent should manage the overall delivery. Draft specifications for each service and put in a specifications folder in each modules repo. If we need tp copy across api spec to other modules as we build previous module put that in plan.
This needs to be a simple, modular implementation approach where we can build each module independantly of others. This is critical.
## Core Services
- Solid PDS (Community Solid Server): Hosts user pods and WebIDs.
- VC Consumer/verifier Service: consumes VC from PDS and Verifies VCs using DID resolution and signature validation.
- Test VC Creator Service: Generates mock credentials (name, address, DOB, benefit awards) signed as if issued by government departments and publishes to PDS.
- DID Registry Service: Provides a lightweight service to register DIDs and associated DID Documents, retrieve DID Documents for verification, and optionally update or deactivate DIDs. This service ensures each microservice and external party can use decentralized identifiers in a verifiable way, supporting key lifecycle management and promoting interoperability across services.
## Consumer Services
- React-based UI: Allows users to register/login to PDS via WebID, request and manage VCs.
- MERN Stack Benefit Application: Allows user authenticate their WebID so the benefit app can Retrieve and verifies their VCs from the user's Solid Pod and integrates validated data into its existing evidence processing pipeline.
## Test VC Creator Service
This microservice generates mock Verifiable Credentials for testing allowing mern benefit app to consumepurposes. It uses Node.js and libraries such as did-jwt-vc or @digitalbazaar/vc-js to issue credentials. The credentials include attributes like name, address, date of birth, and benefit awards, and are signed using a DID (e.g., did:web or did:key).
The service exposes a REST API to issue credentials and store them in the user's Solid Pod using @inrupt/solid-client. The DID Registry Service should be used by this service to register and retrieve its DID Document.
## Suggested Container Images
- Solid PDS: solidproject/community-solid-server
- VC Issuer: Node.js base image with VC libraries (node:18-alpine)
- VC Verifier: Node.js base image with VC verification libraries
- Test VC Creator: Node.js base image with VC issuance libraries
- DID Registry Service: Python (FastAPI) or Node.js (Express) base image
- React UI: Node.js base image with React build
- MERN App: Existing MERN stack container
## suggested API Endpoints
Test VC Creator API:
- POST /issue-test-vc — Generate and sign a test VC
- GET /did — Retrieve the DID used for signing
MERN App VC Module:
- GET /vc/fetch-from-pod — Retrieve VC from user's Solid Pod
- POST /vc/verify — Verify VC signature and extract data
DID Registry Service:
- POST /dids — Register a new DID and its DID Document
- GET /dids/:did — Retrieve a DID Document
- GET /dids — List all registered DIDs (optional)
## Secrets and Key Management
For this prototype, secrets such as private keys and DIDs can be generated locally and stored in .env files or mounted volumes. Each service will manage its own keys independently. The DID Registry Service supports key rotation and revocation by enabling updates to DID Documents. Authentication between services will use Solid OIDC tokens.
## Deployment Strategy
The system must be as modular as possible, built as containerised microservices.
All services should define API using open spec that can be consumed by other dependent services building ontefraces. They should be high;y cohesive and loosely coupled.
Reuse existying container images wherever possible, if this cannot be done re-use existing code if possible.
Each microservice must be maintained in its own Git repository and added to a parent orchestration repository as a Git submodule. The parent repo will contain a docker-compose.yml file to build and run all services together. Services will communicate over Docker's internal network using service names.
## Step-by-Step Implementation Plan
1. Create the parent orchestration repository and initialize Docker Compose.
2. Create separate Git repositories for each microservice: Solid PDS, VC Issuer, VC Verifier, Test VC Creator, DID Registry, React UI, MERN App.
3. Add each microservice to the parent repo as a Git submodule.
4. Implement the Solid PDS using the Community Solid Server container.
5. Implement the Test VC Creator to generate mock credentials and sign them using DIDs using registry. Add them to users PDS.
6. Implement the DID Registry Service to manage DID registration, resolution, and document updates.
7. Implement the React UI for user registration, login, and VC management.
8. Extend the existing MERN stack app to retrieve and verify VCs from the user's Solid Pod.
9. Use Docker Compose in parent directory to wire all services together and expose necessary ports.
10. Use Cloudflared to expose the local environment securely if needed.
11. Ideally use test driven developmengt. Implement test framewor FIRST and then build services testing against it.
## Appendix: Implementation Details Suugestions Only.
### Sample Verifiable Credential
json
CopyEdit
{
  "@context": ["https://www.w3.org/2018/credentials/v1"],
  "type": ["VerifiableCredential", "GovernmentBenefitCredential"],
  "issuer": "https://gov.example.com/issuer",
  "issuanceDate": "2024-01-01T00:00:00Z",
  "credentialSubject": {
    "id": "did:web:user.example.com",
    "name": "Jane Doe",
    "dateOfBirth": "1990-01-01",
    "benefit": "Universal Credit"
  },
  "proof": {
    "type": "Ed25519Signature2020",
    "created": "2024-01-01T00:00:00Z",
    "proofPurpose": "assertionMethod",
    "verificationMethod": "https://gov.example.com/issuer#key-1",
    "jws": "eyJhbGciOiJFZERTQSJ9..."
  }
}
### OpenAPI Spec Example (Test VC Creator)
yaml
CopyEdit
openapi: 3.0.0
info:
  title: Test VC Creator API
  version: 1.0.0
paths:
  /issue-test-vc:
    post:
      summary: Issue a test Verifiable Credential
      requestBody:
        required: true
        content:
        application/json:
        schema:
        type: object
        properties:
        name:
        type: string
        dateOfBirth:
        type: string
        benefit:
        type: string
      responses:
        '200':
        description: VC issued successfully
        content:
        application/json:
        schema:
        type: object
        properties:
        vc:
        type: object
### Recommended Folder Structure
pgsql
CopyEdit
service-name/
├── src/
│ ├── index.js
│ ├── routes/
│ └── controllers/
├── tests/
│ └── vc.test.js
├── openapi.yaml
├── Dockerfile
├── .env.example
└── README.md
### VC Creator UI Wireframe Description
The UI should include:
- WebID login button
- Form fields: Name, Date of Birth, Benefit Type
- 'Generate VC' button
- VC preview panel
- 'Store in Pod' button
### Solid Pod Setup Instructions
Use Community Solid Server locally:
1. Run docker run -p 3000:3000 solidproject/community-solid-server
2. Register a WebID at http://localhost:3000
3. Use the WebID to authenticate in the VC Creator UI
### Sample did:web DID Document
json
CopyEdit
{
  "@context": "https://www.w3.org/ns/did/v1",
  "id": "did:web:gov.example.com",
  "verificationMethod": [{
    "id": "did:web:gov.example.com#key-1",
    "type": "Ed25519VerificationKey2020",
    "controller": "did:web:gov.example.com",
    "publicKeyBase58": "DmgN7..."
  }],
  "assertionMethod": ["did:web:gov.example.com#key-1"]
}
### Error Handling Guidance
- Return 400 for malformed VC requests.
- Return 401 for unauthorized access to Solid Pod.
- Return 500 for internal errors with stack trace in logs.
### User Roles and Personas
- Citizen: Uses WebID to login and manage VCs.
- Developer: Builds and tests microservices.
- Caseworker: Uses MERN app to verify VCs.
### .env.example Template
makefile
CopyEdit
PORT=3001
DID_SEED=abc123
SOLID_IDP=https://localhost:3000
WEBID=https://localhost:3000/profile/card#me
PRIVATE_KEY=-----BEGIN PRIVATE KEY-----
...
-----END PRIVATE KEY-----
### Local Development and CI Instructions
To run locally:
1. Clone the parent repo and submodules.
2. Run docker-compose up.
3. Access services via localhost ports.
To run tests:
1. Navigate to each service folder.
2. Run npm install && npm test.
CI can be added using GitHub Actions with workflows for linting and testing.
### DID Registry Service Technical Details (Moved from standalone section)
#### Purpose
A lightweight service to:
- Register DIDs and associated DID Documents.
- Retrieve DID Documents for verification.
- Optionally update or deactivate DIDs (for more advanced use cases).
#### Core Features
Function	Description
registerDID	Register a new DID and its DID Document
getDIDDocument	Retrieve a DID Document by DID
listDIDs	List all registered DIDs (optional)
updateDIDDocument	Update an existing DID Document (optional)
deactivateDID	Mark a DID as inactive (optional)

#### API Design (RESTful)
- POST /dids: Register a new DID.
- GET /dids/:did: Retrieve a DID Document.
- GET /dids: List all registered DIDs (optional).
#### Suggested Tech Stack
Component	Tech
Language	Python (FastAPI) or Node.js (Express)
Storage	SQLite or MongoDB
DID Tools	DIDKit or Veramo
Container	Docker
DID Method	did:key or did:web for simplicity

#### Example Project Structure (FastAPI)
css
CopyEdit
did-registry/
├── app/
│ ├── main.py
│ ├── models.py
│ ├── routes.py
│ └── db.py
├── Dockerfile
├── requirements.txt
└── README.md
#### Example Dockerfile (FastAPI)
sql
CopyEdit
FROM python:3.11-slim

WORKDIR /app

COPY requirements.txt .
RUN pip install --no-cache-dir -r requirements.txt

COPY ./app /app

CMD ["uvicorn", "main:app", "--host", "0.0.0.0", "--port", "8000"]
#### Example requirements.txt
nginx
CopyEdit
fastapi
uvicorn
pydantic
sqlalchemy
#### Existing Containers You Can Use or Extend
1. SpruceID DIDKit Docker Image — includes CLI and HTTP server for DID and VC operations.
2. Veramo Agent Docker Template — full-featured agent with DID and VC support, can be extended to include registry endpoints.